**CS621 Spring 2019 Project 2 Progress Report**

**Team Name: 418 Teapot**

**Team Members:**

1. Kei Fukutani

2. Domingo Huang

3. Tae Hyon Lee

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestones | Status | Team Members | Expected Completion Date | Actual Completion Date |
| Create a new workspace | Completed | All | 3/27 | 3/28 |
| Set up GitHub repo | Completed Completed | Tae | 3/24 | 3/24 |
| Read project specification | Completed | All | 3/28 | 3/28 |
| Review notes and reading assignments about SPQ and DRR | Completed | All | 3/28 | 3/28 |
| Read base class and subclass documentation | In Progress | All | 3/31 |  |
| Discuss how to take on the project and split work | Completed | All | 4/2 | 3/28 |
| Technical Manual | Not started | TBD |  |  |
| DiffServ: A Base Class to Simulate Differentiated Services | In Progress | Domingo, Kei | 4/12 |  |
| Implementing SPQ and DRR with DiffServ | In Progress | Tae | 4/12 |  |
| Simulation Verification and Validation | Not started | TBD |  |  |
| Final Report | Not Started | All |  |  |

**List your major challenges so far, if any.**